Day 26+ AI Implementation Roadmap

Project: HisabDo Website Enhancement
Department: AI/ML
Prepared By: Muhammad Taha — AI/ML Team Lead
Document Type: Next-Phase AI Implementation Roadmap

1. Introduction

This document defines the implementation roadmap for the HisabDo AI/ML Team from Day 26 onward.

The work completed during the earlier phase focused primarily on:

- AI feature research

- AI Chatbot concept

- FAQ Assistant planning

- AI-powered Help and Support

- AI Content Recommendations

- User Engagement Ideas

- AI Feasibility Research

- AI Enhancement Roadmap

- AI Copilot Architecture

- AI integration planning

- Prototype and Proof of Concept preparation

The next phase moves the project from research and planning toward structured implementation.

The goal is not to build every AI feature at once. The goal is to develop the system gradually, starting with a small and technically feasible AI assistant and then expanding toward a complete HisabDo AI Copilot.

2. Day 26+ Roadmap Objective

The main objective of the Day 26+ phase is to transform the completed AI research and architecture into a practical implementation plan.

The roadmap will:

- Review all previous research and prototype work

- Identify completed and pending AI modules

- Select technically feasible features

- Prioritize implementation work

- Define clear development phases

- Assign ownership to team members

- Define technical dependencies

- Establish development milestones

- Establish testing milestones

- Plan integration with the HisabDo website

- Define documentation requirements

- Track GitHub contributions

- Identify technical blockers and risks

- Prepare the foundation for long-term AI development

3. Day 15–25 Work Review

Before starting new implementation, the AI/ML team should review the work completed during the previous phase.

The following areas should be reviewed:

3.1 AI Chatbot Concept

Review:

- Proposed chatbot purpose

- Supported user queries

- Chatbot workflow

- Input and response design

- LLM integration options

- Conversation handling

- Limitations of the initial prototype

3.2 FAQ Assistant

Review:

- Collected FAQs

- Existing HisabDo content

- Question categories

- Answer sources

- FAQ retrieval approach

- Knowledge base requirements

- Potential RAG integration

3.3 AI-Powered Help and Support

Review:

- Product help scenarios

- User guidance requirements

- Context-aware help

- Feature explanations

- Error assistance

- Suggested user journeys

3.4 AI Content Recommendations

Review:

- Relevant content suggestions

- Feature recommendations

- Report recommendations

- User behavior-based suggestions

- Content personalization opportunities

3.5 User Engagement Ideas

Review:

- Personalized AI suggestions

- Smart notifications

- Daily and weekly summaries

- AI-powered financial tips

- Context-aware recommendations

- Smart feature discovery

- AI follow-up suggestions

- Personalized dashboard insights

3.6 AI Feasibility Research

Review:

- Technical feasibility

- Available development resources

- Existing application architecture

- Backend capabilities

- Database availability

- AI infrastructure requirements

- Local AI requirements

- Cost considerations

- Integration risks

4. Identify Completed Modules

Each AI/ML module should be categorized into one of the following states:

| Status | Description |
| --- | --- |
| Completed | Research or implementation is finished |
| Ready for Implementation | Documentation and technical approach are available |
| In Progress | Work has started but is incomplete |
| Blocked | Cannot continue because of a dependency |
| Future Phase | Not currently required |

Suggested module review:

AI Architecture                → Completed

AI Enhancement Research        → Completed

AI Chatbot Concept             → Completed / Prototype Ready

FAQ Assistant Planning         → Completed

RAG Research                   → Completed

Integration Architecture       → Completed

User Engagement Strategy       → Completed

AI Content Recommendations     → Completed

Financial AI Architecture      → Planned

Smart Suggestion Engine        → Ready for Prototype

Full RAG Assistant             → Next Implementation Phase

Voice AI                       → Future Phase

Offline AI                     → Future Phase

The exact status should be updated according to the actual team progress and GitHub work.

5. Identify Technically Ready Features

The team should not begin implementation based only on feature importance.

Every feature should be checked for:

- Technical feasibility

- Available data

- Required APIs

- Existing backend support

- Required frontend changes

- Security requirements

- Development complexity

- Testing complexity

- Integration dependencies

The following features should receive the highest priority if technically ready:

High Priority

- Basic AI Chat Interface

- FAQ Knowledge Base

- Rule-Based Suggestions

- Basic Intent Detection

- Sample AI Query Testing

- AI API Prototype

Medium Priority

- RAG Integration

- Multilingual Support

- Context-Aware Recommendations

- Dashboard Insights

Future Priority

- Advanced Financial AI

- Voice AI

- Predictive Insights

- Local LLM Optimization

- Offline AI

6. Implementation Priority Strategy

The Day 26+ implementation should follow this principle:

Start simple, validate the architecture, test the user value, and then increase AI complexity.

The development order should be:

Research

↓

POC

↓

Basic Implementation

↓

Testing

↓

Integration

↓

Knowledge Retrieval

↓

Multilingual Support

↓

Financial Intelligence

↓

User Engagement AI

↓

Advanced AI

This reduces technical risk and prevents unnecessary development complexity.

7. Phase 1 — Basic AI Assistant

Objective

Develop a simple working AI assistant that can accept user queries and provide controlled responses related to HisabDo.

This phase will validate the basic AI architecture.

Key Components

1. Chat User Interface

The frontend should provide:

- Chat input field

- Send button

- Message history

- User message display

- Assistant response display

- Loading state

- Basic error message

2. Basic AI API

Create a controlled API endpoint.

Example:

POST /api/ai/chat

The API should:

- Receive user input

- Validate the request

- Pass the request to the AI service

- Receive the AI response

- Return a structured response

3. Intent Detection

The system should initially identify simple user intents.

Examples:

FAQ_QUERY

PRODUCT_INFORMATION

FEATURE_GUIDANCE

GENERAL_CONVERSATION

UNKNOWN

The first version does not need to support every financial intent.

4. FAQ Knowledge

The initial assistant should answer questions related to:

- HisabDo

- Khata

- Customers

- Transactions

- Expenses

- Reports

- Backup

- Voice Entry

Responses should be based on controlled information.

5. Basic Testing

Test:

- Valid queries

- Invalid queries

- Empty input

- Unknown questions

- FAQ questions

- Feature guidance

- Basic error handling

Phase 1 Deliverables

- Working Chat UI

- Basic AI API

- Initial intent detection

- Initial FAQ knowledge

- Basic chatbot prototype

- Sample query test results

- Technical documentation

8. Phase 2 — RAG Integration

Objective

Replace static or limited responses with a Retrieval-Augmented Generation system.

The system should search relevant HisabDo knowledge before generating a response.

RAG Pipeline

HisabDo Documents

↓

Document Cleaning

↓

Text Chunking

↓

Embedding Generation

↓

FAISS Vector Store

↓

User Query

↓

Similarity Search

↓

Relevant Knowledge

↓

AI Response

Key Components

1. Document Collection

Collect:

- FAQs

- Product documentation

- Feature descriptions

- Help articles

- Website content

- User guides

- Relevant blog content

2. Document Cleaning

Prepare content by:

- Removing duplicate content

- Removing unnecessary formatting

- Correcting incomplete sections

- Standardizing terminology

- Organizing documents by category

3. Text Chunking

Split documents into smaller searchable sections.

Each chunk should contain:

- Relevant content

- Context

- Metadata

- Source information

4. Embeddings

Convert text into vector representations for semantic search.

Requirements:

- Relevant semantic matching

- Multilingual capability where possible

- Efficient processing

- Low resource usage

5. FAISS Integration

Use FAISS initially for:

- Vector storage

- Similarity search

- Retrieval testing

The architecture should remain flexible for future migration.

6. RAG Response Generation

The system should follow:

User Question

↓

Retrieve Relevant Information

↓

Provide Retrieved Context

↓

Generate Controlled Answer

↓

Return Response

The AI should not answer from unsupported knowledge when relevant information cannot be retrieved.

Phase 2 Deliverables

- Prepared knowledge base

- Cleaned documents

- Chunking system

- Embedding system

- FAISS integration

- Similarity search

- Working RAG prototype

- RAG test report

9. Phase 3 — Multilingual Support

Objective

Enable users to interact with the AI assistant in multiple languages.

Initial focus:

- English

- Roman Urdu

- Urdu

English Support

The system should:

- Understand English queries

- Retrieve English knowledge

- Generate clear responses

Roman Urdu Support

Roman Urdu is important because users may write the same phrase in multiple ways.

Examples:

kitna paisa hai

kitnay paisay hain

kitna udhar hai

udhaar kitna hai

The system should handle common variations where technically possible.

Urdu Support

The system should support:

- Urdu input

- Urdu question handling

- Urdu responses where supported

Input Normalization

Before processing the request:

User Input

↓

Language Detection

↓

Input Normalization

↓

Intent Detection

↓

Knowledge Retrieval

↓

Response Generation

Phase 3 Deliverables

- English query testing

- Roman Urdu test cases

- Urdu test cases

- Input normalization rules

- Multilingual response testing

- Language performance report

10. Phase 4 — Financial Intelligence

Objective

Allow the AI system to understand financial questions while ensuring that all important values come from verified HisabDo data.

The LLM must not become the source of financial truth.

Financial Query Flow

User Question

↓

Financial Intent Detection

↓

Entity Extraction

↓

Verified API Tool

↓

HisabDo Data

↓

Business Logic

↓

Verified Result

↓

AI Explanation

↓

User Response

Initial Financial Features

Customer Balance Queries

Example:

How much does Ali owe me?

The system should:

- Identify Ali

- Retrieve the correct customer

- Retrieve verified balance data

- Return the result

Expense Queries

Example:

What were my expenses this month?

Receivable Analysis

Example:

Which customers have pending payments?

Financial Intent Detection

Initial intents may include:

CUSTOMER_BALANCE_QUERY

EXPENSE_QUERY

RECEIVABLE_QUERY

PAYABLE_QUERY

TRANSACTION_QUERY

ANALYTICS_QUERY

Security Requirement

The AI system must never receive unrestricted database access.

The correct flow is:

AI Request

↓

Controlled API

↓

Authorized Backend Logic

↓

Verified Data

↓

AI Explanation

Phase 4 Deliverables

- Financial intent design

- Controlled financial APIs

- Customer balance prototype

- Expense query prototype

- Receivable analysis

- Security review

- Financial AI testing

11. Phase 5 — AI Engagement

Objective

Use AI and verified application data to improve user engagement and feature discovery.

Smart Suggestions

Examples:

You have multiple customers with pending balances.

Your expenses increased compared with the previous month.

Personalized Recommendations

The system may recommend:

- Features

- Reports

- Actions

- Relevant content

Dashboard Insights

Possible insights:

- Expense trends

- Pending balances

- Transaction activity

- Monthly summaries

Smart Feature Discovery

Example:

You frequently enter transactions manually.

You may find the Voice Entry feature useful.

Follow-Up Suggestions

Example:

Would you like to review customers with pending balances?

Phase 5 Deliverables

- Rule-based suggestion engine

- Recommendation API

- Dashboard insight prototype

- Feature discovery logic

- User engagement testing

12. Phase 6 — Advanced AI

This phase should begin only after the previous architecture is stable.

Voice AI

User Voice

↓

Speech-to-Text

↓

AI Processing

↓

Verified Data / Knowledge

↓

Response

Advanced Recommendations

Move from:

Rule-Based Suggestions

toward:

Behavior Analysis

+

Pattern Detection

+

Personalized Recommendations

Predictive Insights

Future analysis may identify:

- Expense patterns

- Payment behavior

- Business trends

- Customer activity

Predictions should be clearly separated from verified facts.

Local AI Optimization

Investigate:

- Local LLM performance

- RAM usage

- Response speed

- Model size

- Multilingual quality

Offline AI

The long-term architecture may support:

Offline Lite Mode

↓

Rule-Based Assistance

↓

Local Data

↓

Basic Insights

Advanced AI can remain available when appropriate infrastructure exists.

13. Team Ownership

Each AI module should have a clearly defined owner.

| Module | Responsible Role |
| --- | --- |
| AI Architecture | AI/ML Team Lead |
| AI Chatbot | Chatbot Engineer |
| RAG Pipeline | RAG Engineer |
| Knowledge Base | RAG / Data Engineer |
| AI Research | AI Research Engineer |
| Multilingual Testing | AI Research / QA |
| Financial AI | AI Architect + Backend Team |
| Recommendations | AI/ML Engineer |
| Integration | AI + Backend + Frontend |
| Final Documentation | AI/ML Team Lead + Team |

Every implementation should have:

- Primary owner

- Supporting member

- Dependency owner

- Reviewer

14. Module Dependencies

The following dependencies should be considered:

Knowledge Base

↓

Document Processing

↓

Embeddings

↓

Vector Store

↓

RAG Assistant

Financial AI:

Financial Intent

↓

Backend API

↓

Database Access

↓

Verified Result

↓

AI Explanation

User engagement:

User Data

↓

Business Rules

↓

Insight Detection

↓

Suggestions

↓

Dashboard Display

15. Development Milestones

Milestone 1

Basic AI POC finalized.

Milestone 2

Current AI workflow demonstrated.

Milestone 3

Sample queries tested.

Milestone 4

Knowledge base prepared.

Milestone 5

Basic chatbot integration completed.

Milestone 6

RAG prototype completed.

Milestone 7

Multilingual testing completed.

Milestone 8

Financial AI prototype developed.

Milestone 9

AI engagement features developed.

Milestone 10

Advanced AI roadmap reviewed.

16. Testing Milestones

Testing should include:

Functional Testing

- API works correctly

- Chat requests are processed

- Responses are returned

RAG Testing

- Relevant documents are retrieved

- Responses are supported by retrieved information

- Incorrect retrieval is recorded

Multilingual Testing

- English queries

- Roman Urdu queries

- Urdu queries

Security Testing

- Unauthorized access is blocked

- User data is isolated

- Financial data is not exposed

Error Testing

- Empty input

- Unknown intent

- API failure

- Missing knowledge

- Invalid customer name

17. Integration Milestones

The integration process should follow:

AI Module

↓

Local Testing

↓

API Testing

↓

Backend Integration

↓

Frontend Integration

↓

End-to-End Testing

↓

GitHub Review

No AI module should directly move from research to production integration without testing.

18. Documentation Requirements

Every major AI module should document:

- Purpose

- Scope

- Architecture

- Input

- Output

- APIs

- Dependencies

- Security considerations

- Known limitations

- Test results

- Future improvements

Recommended documentation structure:

docs/

│

├── ai-architecture.md

├── ai-roadmap.md

├── chatbot.md

├── rag.md

├── knowledge-base.md

├── financial-ai.md

├── recommendations.md

├── multilingual.md

├── integration.md

├── testing.md

└── security.md

19. GitHub Contribution Expectations

Each team member should:

- Work on assigned modules

- Create meaningful commits

- Push code regularly

- Avoid unnecessary duplicate work

- Use clear commit messages

- Update documentation

- Report blockers

- Participate in code review

Example commit messages:

feat: add basic AI chat endpoint

feat: implement document chunking

feat: add FAQ knowledge base

test: add Roman Urdu AI queries

docs: update AI implementation roadmap

20. Risks and Blockers

Potential risks include:

Technical Risks

- Insufficient knowledge base content

- Poor local model performance

- Slow response times

- Limited multilingual accuracy

- Hardware limitations

- Backend integration issues

Data Risks

- Incomplete website documentation

- Inconsistent product information

- Missing FAQ content

- Insufficient financial test data

Security Risks

- Unauthorized data access

- Prompt injection

- Incorrect financial responses

- Excessive sensitive data exposure

Development Risks

- Duplicate work

- Unclear ownership

- Integration delays

- Unresolved dependencies

Every blocker should be reported early and assigned an owner.

21. Final Day 26+ Development Sequence

The recommended sequence is:

1. Review Day 15–25 Work

↓

2. Finalize AI POC

↓

3. Demonstrate Current AI Workflow

↓

4. Test Sample Queries

↓

5. Prepare Website Knowledge/Data

↓

6. Define Final Integration Architecture

↓

7. Document Technical Requirements

↓

8. Document Expected User Benefits

↓

9. Implement Basic AI Assistant

↓

10. Build RAG Pipeline

↓

11. Add Multilingual Support

↓

12. Develop Financial Intelligence

↓

13. Implement AI Engagement Features

↓

14. Explore Advanced AI

22. Final Implementation Vision

The Day 26+ roadmap should gradually transform the HisabDo AI concept into a working AI ecosystem.

The system will evolve through:

AI Research

+

Basic POC

+

Chat Assistant

+

Knowledge Base

+

RAG

+

Multilingual Support

+

Verified Financial Intelligence

+

Smart Recommendations

+

User Engagement

+

Advanced AI

The core principle throughout implementation will remain:

AI should understand, retrieve, explain, and assist. Verified application systems should calculate, validate, and provide the source of truth.

This approach will allow HisabDo to develop AI capabilities in a controlled, scalable, secure, and technically practical manner.