# HisabDo AI/ML Internship

# Chatbot POC — Development Continuation Report

Prepared by: Omesh Kumar (Chatbot Engineer, AI/ML Team)  |  Date: August 26, 2026

# 1. Purpose

This report documents the continued development of the AI Chatbot Proof of Concept (POC) under the HisabDo AI/ML internship, as tracked under the parent ClickUp task "AI/ML Team." It covers the architecture review, improvements made, current capabilities, known limitations, and the next technical steps required to move the POC toward production readiness.

# 2. Architecture Review

The chatbot POC follows a modular request-processing pipeline built on FastAPI, kept intentionally decoupled from the existing HisabDo Smart Expense Categorization module so that neither component blocks the other's development.

Request flow:

- User sends a message to the chatbot API endpoint.

- The intent-detection layer classifies the message against 15 defined rule-based intents.

- Based on intent, the request is routed with a controlled prompt template to the response-generation layer.

- The response-generation layer (Ollama) produces a reply constrained by anti-hallucination prompt engineering.

- TTL-based conversation memory stores recent turns to preserve short-term context.

- The final response is returned to the user; expired memory entries are cleared automatically.

# 3. Improvements Made This Cycle

- Reviewed the end-to-end flow between user input and AI response generation to confirm each pipeline stage behaves as expected.

- Verified the defined request-processing pipeline remains stable and unchanged in its core contract, in line with the requirement to avoid unnecessary changes to the existing HisabDo architecture.

- Strengthened the connection between intent detection and prompt construction so responses stay scoped to product and help-related queries.

- Kept the codebase modular (multi-file FastAPI structure) so a retrieval layer can be introduced later without a rewrite.

- Outlined the conceptual connection point for the AI Orchestrator, so the chatbot can be registered as a callable module rather than a standalone service.

# 4. Current Chatbot Capabilities

| Capability | Current Status |
| --- | --- |
| Intent Detection | Rule-based intent classification covering 15 core intents (product queries, help/support requests, greetings, fallback, etc.) |
| Response Generation | Connected to Ollama (local LLM) for controlled, prompt-engineered response generation |
| Conversation Memory | TTL-based short-term memory to maintain context within a session |
| Anti-Hallucination | Prompt-engineering guardrails to keep responses scoped to known product/help content |
| Architecture | Modular multi-file FastAPI service, isolated from the core HisabDo Smart Expense Categorization module |
| Product & Help Q&A | Handles basic product information and help-related user questions |

# 5. Current Limitations

| Limitation | Impact |
| --- | --- |
| No RAG / knowledge base | Responses rely on static prompt context, not retrieval over real product documents — answers can be shallow or outdated |
| Rule-based intent layer | Struggles with paraphrased or complex queries that fall outside the 15 defined intents |
| Short-lived memory (TTL) | No persistent user/session history across visits; context is lost after expiry |
| No AI Orchestrator link | Chatbot currently runs standalone; not yet wired into the broader orchestrator concept for multi-module routing |
| Local LLM dependency | Ollama-based generation ties quality/latency to local model choice and hardware |
| Limited automated testing | POC has been manually validated; no formal test suite yet for regression safety |

# 6. Next Technical Improvements Required

- Design and integrate a RAG (Retrieval-Augmented Generation) layer so responses are grounded in actual product/help documentation rather than static prompt context.

- Formally connect the chatbot module to the AI Orchestrator so it can be invoked as part of a larger multi-module workflow.

- Expand intent coverage or introduce a lightweight ML/embedding-based classifier to handle paraphrased and out-of-scope queries more gracefully.

- Move from TTL-based memory to a persistent, session-scoped memory store for better continuity across conversations.

- Add a basic automated test suite (unit + integration) around the request-processing pipeline to protect against regressions as RAG is introduced.

- Add logging/analytics on intent-detection accuracy to guide which intents need refinement.

# 7. Expected Output Status

Status: A stable basic chatbot POC is in place and ready for testing and future integration. The pipeline (input → intent detection → controlled response generation → memory) is functional, modular, and has not required disruptive changes to the existing HisabDo architecture. The POC is ready to move into RAG integration and Orchestrator connection as the next development phase.